PRODUCTION SYSTEM DESIGN

Implied Volatility Surface Engine

From Research to Production-Grade Quantitative System

Options Pricing & Volatility Modeling Project

Phase II — System Architecture & Implementation Plan

| Version | 2.0 |
| --- | --- |
| Date | March 2026 |
| Baseline Model | XGBoost (IV MAE: 0.0556) |

# 1. Executive Summary

This document defines the architecture and implementation plan for transforming the current options pricing research pipeline into a production-grade Implied Volatility Surface Engine. The research phase established XGBoost as the best-performing model (IV MAE: 0.0556) and confirmed that tree-based methods outperform neural networks on this dataset. The remaining error is driven by missing features and limited data, not model capacity.

The production system will serve as a real-time IV surface generator with mispricing detection. It will ingest multi-day, multi-asset options data; compute market-microstructure and realized volatility features; generate continuous IV surfaces per asset; and flag options where the model-predicted IV deviates significantly from the market-quoted IV — potential mispricings or trading signals.

# 2. Use Case Definition

Primary system: Implied Volatility Surface Generator with Mispricing Detection

The system takes raw options chain data for a configurable universe of tickers and produces two outputs:

## 2.1 Output A — IV Surface

For each ticker and snapshot time, the system outputs a smooth, interpolated implied volatility surface over the moneyness-maturity grid. This surface is suitable for pricing exotic derivatives, computing portfolio Greeks, or feeding into a risk management system.

## 2.2 Output B — Mispricing Signals

For each option in the chain, the system compares the market-quoted IV to the model-predicted IV. Options where the residual exceeds a configurable threshold (e.g., 2 standard deviations of historical model error) are flagged as potentially mispriced. The output includes the direction (rich or cheap), magnitude, and confidence level.

## 2.3 Non-Goals

The system does not execute trades, manage positions, or provide portfolio-level risk aggregation. It is a signal-generation and analytics layer. Trade execution, order management, and risk limits remain downstream concerns.

# 3. High-Level Architecture

The system is organized as a five-stage pipeline. Each stage is a self-contained module with well-defined inputs and outputs. Stages communicate through Parquet files on disk (batch mode) or in-memory DataFrames (streaming mode).

| Stage | Description |
| --- | --- |
| 1. Data Ingestion | Pull options chains, spot prices, rates, and historical price series from external APIs. Store raw snapshots with timestamps. |
| 2. Preprocessing | Clean, filter, validate. Apply the existing filtering pipeline (moneyness, maturity, liquidity, IV sanity). Flag but retain edge cases. |
| 3. Feature Engineering | Compute all model features: moneyness metrics, time features, realized volatility, liquidity proxies, regime indicators, Greeks. |
| 4. Model Inference | Run the trained XGBoost model to predict IV for each option. Compute residuals against market IV. Apply mispricing threshold logic. |
| 5. Output & Serving | Generate IV surface grids, mispricing reports, and diagnostic dashboards. Persist results and serve via API or flat files. |

Key principle: each stage is independently testable, replaceable, and versionable. Adding a new feature or swapping the model requires changes to exactly one module.

# 4. Data Expansion Strategy

## 4.1 Multi-Day Collection

The current dataset is a single-day snapshot (~1,546 rows after filtering). Production requires a rolling time-series dataset built from daily snapshots. The data collector will run on a schedule (e.g., daily at 4:05 PM ET, after market close) and append each day’s options chains to a partitioned store.

| Parameter | Specification |
| --- | --- |
| Frequency | Daily (end-of-day); intraday optional for real-time mode |
| Universe | SPY, QQQ, AAPL, NVDA, TSLA (extendable via config) |
| Strike range | Moneyness 0.70–1.40 (wider than research phase) |
| Maturity range | 7–365 DTE (extended from 7–45 to capture full term structure) |
| Expected volume | ~2,000–4,000 rows per day; ~60,000–120,000 rows per month |
| Storage | Parquet, partitioned by date and ticker |

## 4.2 Multi-Asset Consistency

All tickers in a single daily snapshot must share the same observation timestamp. Spot prices, risk-free rates, and dividend yields must be captured simultaneously. This prevents look-ahead bias from asynchronous data.

## 4.3 Data Leakage Prevention

This is the single most critical data integrity requirement. Three rules govern it:

- Time-based splits only. Train on days 1–N, validate on days N+1–M, test on days M+1–end. Never random-shuffle across dates.

- Feature computation uses only past data. Realized volatility, rolling returns, and regime indicators must use a strict lookback window with no forward leak.

- Model retraining uses only past data. When the model is retrained weekly, the training set includes only data strictly before the retrain date.

## 4.4 Storage Structure

Raw and processed data are strictly separated. Raw data is immutable; processed data is regenerated from raw by the pipeline.

data/

raw/snapshots/           ← date-partitioned Parquet (immutable)

raw/spot_prices/         ← daily spot + rate + dividend

raw/historical_prices/   ← OHLCV for realized vol computation

processed/clean/         ← filtered, validated options

processed/features/      ← full feature matrix per snapshot

processed/surfaces/      ← fitted IV surface grids

models/                  ← serialized model artifacts + metadata

# 5. Feature Engineering — New Features

The research phase used four features: log_moneyness, time_to_maturity, sqrt_T, and moneyness_T_interaction. XGBoost’s feature importances showed a balanced distribution, suggesting the model has fully exploited the available signal. The following new features target the known sources of remaining error.

## 5.1 Realized Volatility Features

Why it matters: Implied volatility reflects market expectations of future volatility. Realized (historical) volatility anchors those expectations. The gap between realized and implied vol (the variance risk premium) is one of the most robust predictors of IV dynamics. Without realized vol, the model has no information about where the market’s expectations stand relative to actual price behavior.

| Feature | Computation | Rationale |
| --- | --- | --- |
| realized_vol_20d | Annualized std of 20-day log returns | Short-term baseline volatility; most responsive to recent price moves |
| realized_vol_60d | Annualized std of 60-day log returns | Medium-term baseline; smooths out single-event spikes |
| rv_ratio_20_60 | realized_vol_20d / realized_vol_60d | Volatility regime detector: >1 means recent vol is elevated vs. norm |
| variance_risk_premium | implied_vol_atm − realized_vol_20d | Direct measure of market fear premium; strongly predictive of IV level |

## 5.2 Return-Based Features

Why it matters: Equity options exhibit a leverage effect: negative returns increase IV (particularly OTM puts / ITM calls), while positive returns compress it. Capturing recent return direction and magnitude lets the model adjust the predicted surface shape based on the market’s recent trajectory.

| Feature | Computation | Rationale |
| --- | --- | --- |
| return_1d | Log return over last trading day | Immediate directional signal; captures overnight gaps |
| return_5d | Cumulative 5-day log return | Weekly trend; smooths daily noise |
| return_20d | Cumulative 20-day log return | Monthly drift; regime context |
| abs_return_1d | ¦return_1d¦ | Magnitude of move regardless of direction; large moves lift IV symmetrically |

## 5.3 Volatility Regime Indicators

Why it matters: The IV surface behaves differently in high-vol vs. low-vol regimes. In high-vol environments, the smile flattens (because base IV is already elevated), while in low-vol environments, the wings steepen. A regime indicator lets the model learn these conditional surface shapes.

| Feature | Computation | Rationale |
| --- | --- | --- |
| vix_level | VIX index value (for SPY/QQQ) or 30-day ATM IV proxy | Market-wide fear gauge; strong predictor of IV level across all strikes |
| vol_regime | Tercile of rolling 60-day realized vol (low / medium / high) | Discrete regime label; enables tree splits on regime boundaries |
| vol_of_vol | Rolling std of daily realized vol changes | Captures uncertainty about future volatility itself; predicts wing richness |

## 5.4 Liquidity Proxies

Why it matters: Illiquid options carry wider bid-ask spreads and stale quotes, which inflate measured IV. Without liquidity features, the model cannot distinguish between a genuinely high-IV option and one whose quoted IV is inflated by poor market-making.

| Feature | Computation | Rationale |
| --- | --- | --- |
| relative_spread | (ask − bid) / mid | Primary liquidity measure; directly indicates quote uncertainty |
| log_volume | log(1 + volume) | Trading activity proxy; log-transform handles heavy right tail |
| log_open_interest | log(1 + open_interest) | Position depth; high OI indicates informed market participation |
| dollar_volume | mid × volume | Economic liquidity; accounts for both activity and price level |

## 5.5 Greeks as Features

Why it matters: Delta and gamma encode the option’s sensitivity structure. Deep OTM options with near-zero delta behave very differently from ATM options with delta near 0.5. Including Greeks computed from a first-pass IV estimate gives the model richer sensitivity information than moneyness alone.

| Feature | Note |
| --- | --- |
| bs_delta | From first-pass IV; encodes moneyness in a probability-weighted way |
| bs_gamma | Curvature exposure; peaks at ATM, relevant for smile shape |
| bs_vega | Vol sensitivity; normalized by sqrt(T) |

## 5.6 Per-Ticker Encoding

The research phase showed that TSLA/NVDA carry 2–3x higher base IV than SPY/QQQ. A ticker feature captures this level difference without requiring the model to learn it from indirect signals. Use label encoding (integer IDs) for tree models and one-hot encoding for any future linear or neural network model.

# 6. Model Strategy

## 6.1 XGBoost as Production Baseline

XGBoost remains the production model. It achieved the lowest IV MAE (0.0556), distributes feature importance most evenly, and is fast enough for real-time inference (~1ms per option). The following improvements are recommended:

| Improvement | Details |
| --- | --- |
| Bayesian hyperparameter tuning | Use Optuna with time-series cross-validation (expanding window) to optimize learning_rate, max_depth, n_estimators, subsample, colsample_bytree, and reg_lambda. Target: 5–10% MAE reduction. |
| Sample weighting | Use the existing weight column (spread-based + ATM-proximity) as sample_weight in XGBoost. This penalizes errors on liquid, tight-spread options more than illiquid wing options. |
| Monotonic constraints | Enforce log_moneyness monotonicity where theoretically justified (e.g., call IV should generally decrease as moneyness increases for a pure skew). This improves extrapolation stability. |
| Quantile regression | Train additional models with quantile loss (10th, 90th percentile) to generate prediction intervals. Critical for mispricing confidence. |

## 6.2 Neural Network Decision

Recommendation: defer, do not scale. The MLP underperformed XGBoost by 34% (IV MAE 0.0743 vs 0.0556) on 1,546 rows. Scaling the dataset to ~60,000–120,000 rows will help, but the expected payoff is uncertain. Neural networks become competitive on tabular data only at scale (>100K rows) and with careful architecture design (e.g., TabNet, FT-Transformer). The engineering cost of maintaining a neural network training pipeline (GPU provisioning, learning rate scheduling, batch normalization, etc.) is not justified until XGBoost with new features reaches a clear performance ceiling. Revisit this decision after completing Steps 9–12 below.

## 6.3 Model Versioning

Every trained model is saved as a versioned artifact with its training metadata: date range of training data, feature list, hyperparameters, and validation metrics. Models are stored under data/models/ with a standardized naming convention (e.g., xgb_v003_20260320.json). The production system loads the latest validated model by default but supports rollback to any prior version.

# 7. System Design — Module Specification

Each module corresponds to one Python file (or small package). Dependencies flow strictly left-to-right; no module imports from a downstream module.

## 7.1 Module Map

| Module | Input | Output |
| --- | --- | --- |
| ingest/collector.py | Ticker list, API keys | raw/ Parquet snapshots |
| ingest/historical.py | Ticker list, lookback | raw/historical_prices/ Parquet |
| preprocessing/cleaner.py | Raw snapshot | clean/ Parquet (filtered, validated) |
| features/moneyness.py | Clean data + spot | Moneyness, log_moneyness, delta proxy |
| features/time.py | Clean data | T, sqrt_T, moneyness_T_interaction |
| features/realized_vol.py | Historical prices | RV20, RV60, rv_ratio, VRP |
| features/returns.py | Historical prices | 1d, 5d, 20d returns + absolute |
| features/liquidity.py | Clean data | Spread, volume, OI proxies |
| features/regime.py | Historical prices + VIX | vol_regime, vol_of_vol, vix_level |
| features/greeks.py | Clean data + first-pass IV | Delta, gamma, vega |
| features/assembler.py | All feature modules | Complete feature matrix Parquet |
| model/trainer.py | Feature matrix + config | Serialized XGBoost model + metadata |
| model/predictor.py | Feature matrix + model | IV predictions + residuals |
| model/mispricing.py | Predictions + thresholds | Mispricing signals DataFrame |
| surface/interpolator.py | IV predictions per ticker | Regular moneyness-maturity grid |
| output/reporter.py | Surface + signals | CSV/Parquet/JSON reports |
| output/dashboard.py | Surface + signals | HTML dashboard or Streamlit app |

## 7.2 Configuration

All parameters live in a single config.yaml at the project root. No magic numbers in source code. The config includes: ticker universe, DTE/moneyness bounds, feature lookback windows, model hyperparameters, mispricing thresholds, output paths, and schedule settings.

## 7.3 Folder Structure

options-iv-engine/

├─ config.yaml                  ← all parameters

├─ main.py                       ← orchestrator (run full pipeline)

├─ ingest/

│   ├─ collector.py              ← options chain ingestion

│   └─ historical.py             ← OHLCV + VIX ingestion

├─ preprocessing/

│   └─ cleaner.py                ← filter + validate + weight

├─ features/

│   ├─ moneyness.py

│   ├─ time.py

│   ├─ realized_vol.py

│   ├─ returns.py

│   ├─ liquidity.py

│   ├─ regime.py

│   ├─ greeks.py

│   └─ assembler.py              ← join all features

├─ model/

│   ├─ trainer.py                ← train + tune + serialize

│   ├─ predictor.py              ← load model + predict

│   └─ mispricing.py             ← residual thresholding

├─ surface/

│   └─ interpolator.py           ← grid generation

├─ output/

│   ├─ reporter.py               ← structured output files

│   └─ dashboard.py              ← Streamlit or HTML

├─ evaluation/                   ← existing research scripts (preserved)

├─ models/                        ← existing pricing models (preserved)

├─ data/                          ← see Section 4.4

├─ tests/                         ← unit + integration tests

└─ notebooks/                     ← exploration + diagnostics

# 8. Production Evaluation Framework

Research evaluation used a single random 80/20 split. Production evaluation must account for temporal dependence, regime shifts, and model degradation over time.

## 8.1 Time-Series Cross-Validation

All validation uses an expanding-window or sliding-window approach. The data is sorted chronologically. For a given fold, the model trains on all data before date D and validates on the next W days. This is repeated across multiple cutoff dates to produce a distribution of performance metrics, not a single point estimate.

| Split | Specification |
| --- | --- |
| Training set | All data from day 1 to day D (expanding) |
| Validation set | Days D+1 to D+W (W = 5 trading days by default) |
| Test set | Final 20% of the time series (strictly held out, never used in tuning) |
| Folds | 5–10 expanding-window folds across the training period |

## 8.2 Metrics

| Metric | Formula | Purpose |
| --- | --- | --- |
| IV MAE | Mean ¦predicted_IV − market_IV¦ | Primary accuracy metric (continuity from research) |
| IV RMSE | Root mean squared IV error | Penalizes large errors; sensitive to outliers |
| Price MAE | Mean ¦BS(predicted_IV) − market_mid¦ | Reconstruction test: does IV accuracy translate to price accuracy? |
| Directional accuracy | % of correct rich/cheap signals | Mispricing signal reliability |
| Stability ratio | Std(weekly MAE) / Mean(weekly MAE) | Model consistency over time; <0.3 is acceptable |

## 8.3 Stability & Degradation Monitoring

The system tracks model performance over rolling windows. If the 5-day rolling MAE exceeds 1.5x the historical average, a retraining trigger fires. Key monitoring signals include:

- Feature drift: distribution shift in input features (Kolmogorov-Smirnov test on each feature vs. training distribution)

- Prediction drift: change in mean predicted IV vs. mean market IV

- Residual autocorrelation: if errors become serially correlated, the model is missing a time-varying signal

- Regime-conditional performance: separate MAE tracking for low-vol, medium-vol, and high-vol regimes

## 8.4 Backtesting the Mispricing Detector

Mispricing signals are backtested with a simple strategy: for each flagged option, record the IV residual at detection time and the subsequent convergence (or not) over the next 1–5 days. A useful mispricing detector should show that flagged options revert toward the model surface at a rate significantly above random. This does not require live trading; it is a statistical validation on historical data.

# 9. Step-by-Step Implementation Plan

Steps 1–8 are complete (research phase). The following steps build the production system incrementally, with each step producing a testable, usable deliverable.

| Step | Deliverable | Estimated Effort |
| --- | --- | --- |
| Step 9: Data Collector | ingest/ module; automated daily snapshots to raw/ Parquet; config-driven ticker universe | 2–3 days |
| Step 10: Preprocessing Module | preprocessing/cleaner.py; replaces scripts/clean_spy_options.py and pipeline/filter_iv_dataset.py with a single, configurable, multi-asset cleaner | 1–2 days |
| Step 11: Feature Engine | features/ package; all new features (realized vol, returns, regime, liquidity, Greeks); assembler.py joins into a single feature matrix | 3–4 days |
| Step 12: Model Retraining | model/trainer.py; Optuna-based hyperparameter tuning with expanding-window CV; model versioning and serialization | 2–3 days |
| Step 13: Predictor + Mispricing | model/predictor.py and model/mispricing.py; batch inference with quantile intervals; threshold-based signal generation | 1–2 days |
| Step 14: Surface Interpolation | surface/interpolator.py; regular moneyness-maturity grid per ticker; supports both scattered-data and grid-based output | 1–2 days |
| Step 15: Output & Dashboard | output/ module; CSV/Parquet reports, HTML dashboard (Streamlit), per-ticker surface visualizations, signal tables | 2–3 days |
| Step 16: Evaluation Suite | tests/ and evaluation notebooks; time-series CV, stability monitoring, mispricing backtest, feature importance tracking | 2–3 days |
| Step 17: Orchestrator | main.py; end-to-end pipeline execution; CLI with --mode batch¦retrain¦predict; logging and error handling | 1 day |
| Step 18: Documentation | README, config reference, module docstrings, architecture diagram | 1 day |

Total estimated effort: 16–24 working days. Steps 9–11 are the critical path; Steps 12–18 can partially overlap.

# 10. Key Design Decisions

| Decision | Choice | Reasoning |
| --- | --- | --- |
| Primary model | XGBoost (gradient boosting) | Best IV MAE (0.0556); fast inference; native feature importance; handles mixed feature types; well-understood regularization |
| Neural network | Deferred | 34% worse than XGBoost on current data; engineering overhead not justified until tree models plateau on expanded data |
| Data format | Parquet (not CSV) | Columnar, compressed, schema-enforced; 5–10x faster reads than CSV; preserves dtypes |
| Splits | Time-based expanding window | Prevents data leakage; reflects real deployment where future data is unavailable at train time |
| Configuration | Single config.yaml | One source of truth; no scattered constants; easy to version control and diff |
| Feature computation | One module per feature group | Separation of concerns; each module testable independently; new features added without touching existing code |
| Mispricing threshold | Configurable z-score | 2σ default; user-adjustable per use case; avoids hardcoded assumptions about acceptable residual size |
| Existing code | Preserved, not rewritten | evaluation/ and models/ directories remain untouched; new code builds on top in separate directories |
| Surface interpolation | RBF or linear grid from XGBoost predictions | Smooth output surface; XGBoost handles the hard prediction work, interpolator just fills the grid |
| Dashboard | Streamlit (lightweight) | Fast to build; interactive; runs locally or on a server; no frontend framework overhead |

# 11. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API rate limits on data provider | Incomplete daily snapshots | Retry logic with exponential backoff; cache partial results; alert on missing tickers |
| Feature leakage in realized vol | Inflated backtest metrics | Strict lookback-only computation; unit tests that assert no future data access |
| Model degradation after regime shift | Stale predictions | Automated retraining trigger; regime-conditional monitoring |
| Overfitting on expanded features | Poor out-of-sample performance | Expanding-window CV; feature selection via permutation importance; regularization |
| Parquet schema changes | Pipeline breakage | Schema validation at ingestion; versioned schemas in config |

# 12. Success Criteria

The production system is considered successful when it meets the following measurable criteria:

- IV MAE < 0.040 on out-of-sample data (improving from 0.0556 via new features and tuning)

- Price reconstruction MAE < $0.10 for ATM options (moneyness 0.95–1.05)

- Stability ratio < 0.30 across all rolling evaluation windows

- Mispricing signals show >55% directional accuracy on 1-day forward IV convergence

- End-to-end pipeline runs in <5 minutes for a full daily snapshot (5 tickers, ~3,000 options)

- Zero data leakage confirmed by time-series CV structure and unit tests

End of Document